# 17. Antigravity Implementation Prompt Pack

## هدف این سند

این سند قدم بعدیِ مستقیم بعد از اسناد زیر است:

- MVP Screen Specification Pack

- Design System & Interaction Pattern Specification

- Wireframe Pack for MVP Priority Screens

- Page Layout Blueprint

- Component Specification Sheet

- Frontend Architecture & Folder Structure Blueprint

و به‌صورت غیرمستقیم بر کل زنجیره‌ی طراحی محصول و دامنه تکیه دارد:

- Core Operational Flows

- Hostel Business Rules

- Hostel Domain Model & Entity Map

- Hostel State Transition Map

- Hostel Entity Field Definition

- Entity Relationship Rules & Ownership Boundaries

- Transaction Boundaries & Service Module Design

- Command & Event Catalog

- Validation Matrix & Permission Matrix

- Screen-to-Command Mapping & UX Decision Rules

هدف این سند این است که همه‌ی تصمیم‌های قبلی را به یک build contract قابل‌استفاده برای Antigravity + Gemini تبدیل کند؛ یعنی به‌جای اینکه agent در حین build خودش product thinking و architecture thinking انجام دهد، دقیقاً بداند:

- چه چیزی باید بسازد

- به چه ترتیبی باید بسازد

- چه boundaryهایی را نباید بشکند

- چه چیزهایی shared هستند و چه چیزهایی domain-specific

- چه screenهایی priority بالاتر دارند

- چه anti-patternهایی ممنوع‌اند

- definition of done هر فاز چیست

این سند برای implementation guidance است، نه برای تعریف دوباره‌ی product logic.

## نقش این سند در زنجیره‌ی پروژه

اگر اسناد قبلی به‌ترتیب این کارها را کرده‌اند:

- domain meaning را تثبیت کرده‌اند

- workflowها را روشن کرده‌اند

- screenها را تعریف کرده‌اند

- design system را بسته‌اند

- wireframe و layout familyها را ساخته‌اند

- component boundaryها را بسته‌اند

- architecture frontend را تثبیت کرده‌اند

این سند باید همه‌ی آن‌ها را به زبان agent-executable instructions ترجمه کند.

یعنی این سند عملاً handoff pack برای build است.

# 1. Master Build Intent

## 1.1 Product Type

Build a desktop-first operational web app for hostel management focused on MVP execution.

## 1.2 Core Product Constraints

The product is not a generic hotel PMS and not a marketing dashboard. It is an operational hostel management system with:

- bed-first inventory model

- private room + dorm support

- reservation / check-in / stay / checkout lifecycle

- bed move workflow

- folio, charges, payments, refunds, receivables

- housekeeping turnover

- maintenance impact on sellability

- AI assistant for query/reporting/advisory only in MVP

## 1.3 Primary UX Goal

Optimize for front-desk speed, operational clarity, and controlled financial visibility.

## 1.4 Build Philosophy

Do not invent product semantics during implementation. Respect the design documents as the source of truth.

# 2. Non-Negotiable Product Truths

The implementation must preserve these domain truths:

## 2.1 Bed-First Inventory

Inventory truth is bed-first. Room-level summary can exist, but bed-level reality remains first-class.

## 2.2 Reservation != Stay

Reservation, Stay, and Bed Assignment are distinct concepts. Do not collapse them into one generic “booking state”.

## 2.3 Assignment != Inventory Asset

Assignment is a temporal occupancy/use relationship. Bed/room inventory is a separate domain truth.

## 2.4 Folio != Expense

Guest-facing finance (folio, payment, refund, receivable) is separate from internal expense management.

## 2.5 Housekeeping != Maintenance

Housekeeping is readiness/turnover. Maintenance is asset problem / sellability impact. Do not unify them into one generic issue model visually.

## 2.6 Warning != Block != Override

These are separate interaction meanings and must remain visually and behaviorally distinct.

## 2.7 AI Assistant is Advisory

AI may answer, summarize, or suggest, but must not appear as an autonomous transactional engine in MVP.

# 3. Build Scope for MVP UI

## 3.1 Priority Screens to Implement First

Implement these first:

- Dashboard

- Arrival Board

- Reservation Detail

- Stay Detail

- Checkout Flow

- Folio View

- Maintenance Board

- Housekeeping Queue

## 3.2 Secondary Screens / Flows

Implement next:

- Bed Move Flow

- Expense View

- Receivables View

- Inventory View

- AI Assistant Panel

## 3.3 Flows That Must Exist as Controlled Workflows

- Check-In

- Bed Move

- Checkout

- Post Payment

- Post Refund

- Reservation Create/Edit if implemented in this pass

Do not reduce these to naive button clicks without review/consequence structure where required.

# 4. Required Source Documents for the Agent

The build must follow these documents in order of authority:

## Tier 1: Product / Domain Truth

- Core Operational Flows

- Hostel Business Rules

- Hostel Domain Model & Entity Map

- Hostel State Transition Map

## Tier 2: Execution & UX Logic

- Transaction Boundaries & Service Module Design

- Command & Event Catalog

- Validation Matrix & Permission Matrix

- Screen-to-Command Mapping & UX Decision Rules

- MVP Screen Specification Pack

## Tier 3: UI Build Contract

- Design System & Interaction Pattern Specification

- Wireframe Pack for MVP Priority Screens

- Page Layout Blueprint

- Component Specification Sheet

- Frontend Architecture & Folder Structure Blueprint

If ambiguity appears, resolve it by escalating upward in this hierarchy, not by inventing a new model.

# 5. Architecture Instructions for Antigravity

## 5.1 Required Architecture Style

Use a hybrid architecture with these top-level responsibilities:

- app

- pages

- workflows

- features

- entities

- shared

- services

- contracts

- lib

## 5.2 Do Not Use a Flat Components Folder

Do not place everything in a single broad components/ directory.

## 5.3 Respect Layer Responsibilities

### pages

Top-level route-visible screens and page composition only.

### workflows

Review-heavy or multi-step action flows such as check-in, bed move, checkout, payment, refund.

### features

Reusable interaction bundles such as bed selector, payment form, reservation search.

### entities

Canonical domain-aware UI and mapping for reservation, stay, bed, folio, maintenance case, housekeeping task, etc.

### shared

Generic UI primitives and layout shells only.

## 5.4 Keep Domain Components out of Shared

Do not place Bed Tile, Folio Totals Box, Maintenance Impact Card, or Housekeeping Task Row in a generic shared bucket.

# 6. Layout Implementation Instructions

## 6.1 Implement the Approved Layout Families

Support these layout families:

- Summary + Board Layout

- Filter Bar + Master List + Context Panel

- Summary Strip + Multi-Section Detail + Sidebar Action Rail

- Guided Review Stack + Sticky Confirmation Zone

- Side Utility Panel

## 6.2 Preserve Section Ordering

Do not reorder sections in ways that break decision flow.

Examples: - In checkout, consequence and balance due must appear before final confirmation. - In stay detail, current bed and folio summary must appear before history. - In arrival board, readiness and actionability must be visible near row action.

## 6.3 Sticky Behavior

Implement sticky patterns only where defined:

- sticky confirmation footer for high-impact workflows

- sticky action rail for long detail screens when justified

- sticky summary only where scroll depth requires it

Avoid sticky clutter.

# 7. Component Implementation Instructions

## 7.1 Build Shared Foundations First

Build these generic/shared components first:

- App Shell

- Page Header

- Summary Strip shell

- Alert Block shell

- Status Badge shell

- Section Shell

- Filter Bar

- Sticky Confirmation Footer

- generic table/list shell

- modal / drawer / panel shells

## 7.2 Build Domain Components Second

Then build the core domain-aware components:

- Bed Tile

- Assignment Card

- Folio Totals Box

- Maintenance Impact Card

- Maintenance Status Timeline

- Housekeeping Task Row

- Receivable Row

- AI Answer Card

- AI Suggested Action Card

## 7.3 Build Feature Bundles Third

Then implement feature-level modules:

- Bed Selector

- Guest Selector

- Reservation Search

- Payment Form

- Refund Form

- Open Maintenance Case

- Housekeeping Task Controls

## 7.4 Build Pages and Workflows by Phase

Compose shared + entity + feature components into pages and workflows only after foundations exist.

# 8. Visual and Interaction Constraints

## 8.1 Do Not Freelance the Design Language

Follow the approved design semantics:

- operational status distinct from financial status

- readiness distinct from maintenance

- warnings distinct from hard blocks

- override states explicitly surfaced

## 8.2 Button Labels Must Be Command-Oriented

Prefer labels like:

- Check In Guest

- Confirm Bed Move

- Check Out Stay

- Post Payment

- Post Refund

- Resolve Case

Avoid vague labels like:

- Save

- Apply

- Continue

- Done

unless the context is extremely explicit.

## 8.3 Financial Presentation Rules

In Folio and checkout-related views:

- clearly separate charges, payments, and refunds

- always show balance due prominently

- if checkout leaves unpaid balance, explicitly surface receivable implication

## 8.4 Inventory Presentation Rules

In inventory- and stay-related screens:

- surface bed identity clearly

- do not hide bed state behind room-only abstractions

- differentiate occupied / reserved / dirty / maintenance-blocked / out-of-order clearly

# 9. Workflow Instructions

# 9.1 Check-In Workflow

Must include:

- reservation/guest review

- assignment review

- readiness/warning review

- clear final confirmation

Must not be a blind direct action from list row.

# 9.2 Bed Move Workflow

Must include:

- current stay snapshot

- candidate bed selection

- target eligibility visibility

- reason capture

- clear move consequence summary

- final confirmation

Do not reduce this to a simple dropdown with hidden consequences.

# 9.3 Checkout Workflow

Must include:

- current stay review

- explicit bed post-checkout outcome

- folio totals review

- receivable implication if balance remains

- warning/block distinction

- final sticky confirmation zone

# 9.4 Payment / Refund Workflow

Must include:

- current balance context

- amount entry

- method or reason as needed

- resulting balance visibility where relevant

- validation summary if invalid

# 10. State, Validation, and Permission Handling Instructions

## 10.1 Rule Computation Boundary

Do not compute deep business truth in presentational components.

## 10.2 UI Rendering Boundary

Presentational components should render surfaced outcomes, not become rule engines.

## 10.3 Validation Rendering

Use Validation Summary Block for grouped issues in review/form contexts.

## 10.4 Permission Rendering

Action visibility/disabled state should be decided in page/workflow/feature composition layers, not hidden deep inside generic buttons.

## 10.5 Override Rendering

Override states must include:

- what rule is being violated

- why default path blocks or warns

- what consequence exists

- reason capture when needed

# 11. Data and View Model Instructions

## 11.1 Do Not Render Raw Backend Objects Everywhere

Use view-oriented structures for screens and workflows.

## 11.2 Mapping Strategy

Map composite screen rows and review models near the relevant page/feature/workflow/entity modules.

Examples: - arrival row view model - checkout review model - folio totals model - maintenance board row model

## 11.3 Avoid a Giant Global Mapping File

Keep mapping responsibilities close to the domain/feature/workflow that owns them.

# 12. Build Order for the Agent

## Phase 1 — Foundation

Build: - app shell - navigation shell - shared layout primitives - shared feedback primitives - shared action primitives - overlay primitives

### Definition of Done

- app boots with navigation and page frame

- layout primitives are reusable

- alerts, badges, headers, shells exist in usable form

## Phase 2 — Domain Display Primitives

Build: - reservation summary display pieces - stay summary display pieces - bed tile - folio totals box - maintenance impact display pieces - housekeeping task row - receivable row

### Definition of Done

- entity-aware display components exist and can be reused in pages/workflows

- domain meaning is preserved visually

## Phase 3 — Core Pages and Workflows

Build: - Dashboard - Arrival Board - Reservation Detail - Stay Detail - Checkout Workflow - Folio View

### Definition of Done

- user can navigate between core operations screens

- screens follow layout blueprint and wireframe logic

- action zones, warnings, and summaries appear in correct places

## Phase 4 — Operations Support Screens

Build: - Maintenance Board - Housekeeping Queue - Bed Move Workflow - Receivables View - Expense View - Inventory View

### Definition of Done

- operations support screens reuse approved patterns

- no major architecture leakage into pages or shared layer

## Phase 5 — AI and Secondary Workflows

Build: - AI Assistant Panel - Post Payment / Post Refund full polish - Reservation editor if included

### Definition of Done

- AI remains advisory in presentation

- financial actions remain controlled and reviewable

# 13. Testing and Validation Expectations for Antigravity

## 13.1 Browser Validation Goals

Use browser access and extension-based testing to validate:

- navigation clarity

- action placement visibility

- sticky footer/action rail behavior

- layout integrity across priority screens

- state changes between normal / warning / blocked states

- table and side panel interactions

## 13.2 What to Manually Check in UI

- above-the-fold clarity

- balance due visibility in finance screens

- current bed visibility in stay/move/checkout contexts

- distinction between housekeeping and maintenance

- distinction between warning and block states

- action labels consistency

## 13.3 Bug-Fix Priority

Prioritize fixing: 1. layout decisions that hide key truths 2. broken action flows 3. warning/block confusion 4. architecture leakage / duplication 5. cosmetic polish

# 14. Explicit Anti-Patterns the Agent Must Avoid

Do not:

- invent a new domain model during UI build

- flatten Reservation/Stay/Assignment into one booking abstraction

- place all components in one shared bucket

- bury critical workflows inside page-local modal files with no modular boundary

- treat Folio like a generic accounting ledger or Expense like a guest folio

- merge Housekeeping and Maintenance into one issue board

- use one generic “status” badge for all truths

- make AI assistant look like it directly executes sensitive actions

- hide final checkout/payment/refund actions below long scroll without sticky support where required

- overuse decorative cards where tables/structured rows are better

# 15. Suggested Prompt Template for Antigravity / Gemini

Use a prompt structure like this when starting the implementation:

## Master Prompt Skeleton

Build the MVP UI for a hostel management web app using the attached design and architecture documents as the source of truth.

Constraints: - Respect bed-first inventory model. - Keep Reservation, Stay, Assignment, Folio, Expense, Maintenance, and Housekeeping conceptually separate. - Follow the approved frontend architecture with app / pages / workflows / features / entities / shared / services / contracts / lib separation. - Do not use a flat global components folder. - Implement the approved layout families and reusable component boundaries. - Prioritize Dashboard, Arrival Board, Reservation Detail, Stay Detail, Checkout Flow, Folio View, Maintenance Board, and Housekeeping Queue first. - Keep AI Assistant advisory only. - Use browser testing to validate layout, navigation, and action visibility. - Refactor if implementation starts to violate architecture boundaries.

Current task: [Insert current phase or screen]

Definition of done: [Insert phase-specific definition of done]

Forbidden shortcuts: - Do not collapse core domain concepts. - Do not move domain-aware components into shared. - Do not improvise new layout logic if a documented pattern already exists.

# 16. Suggested Execution Pattern for You as the Human Operator

## 16.1 How to use this pack

Best practice is not to ask Antigravity to “build the whole app” in one shot.

Instead: - give it this pack plus prior supporting docs - assign one phase at a time - review structure before visual polish - review architecture before adding more screens

## 16.2 Recommended operator loop

- Ask it to scaffold architecture and foundational layers

- Inspect folder structure and layout primitives

- Ask it to build one high-priority screen cluster

- Test in browser

- correct architecture drift early

- only then continue to later screens

## 16.3 Review questions you should ask after each phase

- Did it preserve entity boundaries?

- Did it over-share domain components?

- Did it bury workflow logic inside pages?

- Did it keep warning/block/override distinct?

- Did it keep folio and expense visually/conceptually separate?

- Did it preserve bed-first visibility?

# 17. Final Handoff Summary

This implementation pack is successful only if Antigravity/Gemini behaves as a builder constrained by product architecture, not as a free-form product designer.

The implementation must therefore:

- respect the domain chain already defined

- follow the documented screen logic and layout patterns

- build reusable UI with semantic boundaries

- preserve workflow clarity

- keep architecture scalable and non-chaotic

If the agent conflicts with the documents, the documents win.

# جمع‌بندی نهایی

این سند، همه‌ی اسناد قبلی را به یک پکیج اجرایی برای build در Antigravity/Gemini تبدیل می‌کند.

خروجی اصلی این سند این است که از این به بعد:

- agent دقیقاً می‌داند چه چیزی را چطور و با چه ترتیبی بسازد

- معماری frontend و boundaryهای component/page/workflow/entity در حین build از هم نمی‌پاشد

- implementation به‌جای product improvisation، بر پایه‌ی contract جلو می‌رود

- تو می‌توانی فازبه‌فاز build را کنترل و ارزیابی کنی

در نتیجه، این سند آخرین پل بین design architecture و implementation execution است، و همان چیزی است که پروژه را برای ورود به Antigravity به‌شکل حرفه‌ای آماده می‌کند.